Release Plan - Wilmington Website for Student Registration for Class

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Sprint 1 (Week 4)** | **Sprint 2 (Week 5)** | **Sprint 3 (Week 6)** | **Sprint 4 (Week 7)** |
| Home page | Header;  Graphic; |  |  | Revised text; |
|  | Program List |  |  | Contact Information; |
|  |  |  |  | Well arranged page setup; |
| Sub-page |  | Sub-pages for each program; | Class information; |  |
|  |  | Header; |  |  |
|  |  | Class List; |  |  |
| Functionality | Class Link for each program; | Submitting Button | Confirm information | Final testing done; |
|  |  |  | Confirmation Notice |  |
|  |  |  | Cost calculation |  |